# Software Architecture Plan

# 1. Goal

This project aims to integrate Obsidian with a self-hosted AI server running Ollama on Ubuntu 24.04, enabling users to generate, summarize, and organize notes using AI while maintaining privacy and security. The system will be implemented by creating and configuring the AI server with Ollama and establishing a Cloudflare Tunnel, allowing Obsidian users to send prompts to the Ollama REST API through the BMO Chatbot plugin. Communication between the plugin and the server will be secured via HTTPS through the Cloudflare Tunnel, ensuring data remains private and localized. The AI responses can be processed and inserted directly into users notes, and the server can also access existing notes for data processing.

# 2. Main Components

- Ubuntu 24.04 Server

- Ollama with configured REST API

- Obsidian

- Obsidian Plugin (BMO Chatbot)

- Local Obsidian Database
- Cloudflare Tunnel (HTTPS Access)

# 3. Steps to Implement

Step 1: Set up Ubuntu 24.04 server and install Ollama
Step 2: Install which ever LLM you so choose

Step 3: Configure Ollama’s host IP to work with Cloudflare

Step 4: Locally test that Ollama is using the GPU properly

Step 5: Configure and test Ollama REST API from the same network
Step 6: Set up Cloudflare Tunnel for secure external access
Step 7: Configure BMO Chatbot to use the cloudflare tunnel and select LLM model
Step 8: Test the API communication between plugin and server
Step 9: Configure local database storage in Obsidian for profiles, prompts, and templates
Step 10: Test and ensure API and database functionality

# 4. Challenges and Solutions

Potential challenge: Securely exposing the local AI server
Solution: Use a Cloudflare Tunnel with HTTPS and API keys

Potential challenge: API failures or downtime
Solution: Implement error handling and retry logic or re-configuration in the plugin

Potential challenge: Performance and latency
Solution: Use models appropriate for the servers hardware configuration

Potential challenge: Data organization
Solution: Store chats, profiles, prompts, and templates in a structured local database (inside obsidians folder structure)